## Slide 1
ENGINEERING PLAYBOOK
Development Process
& Git Workflow
Our standard operating model — from sprint planning through pull-request quality gates to a clean production release.
Sprint Cadence
Branch Protection
PR Quality Gates
Release Lifecycle
Prepared for the Engineering Team & Leadership

## Slide 2
Three pillars of how we work
01
Sprint Cadence
How a sprint runs — from picking a Jira ticket on Day 1 to demoing the delivered work at sprint close.
02
Branch Model &
Protection
The branch hierarchy, what each environment branch represents, and the rules that keep main and develop safe.
03
PR & Release
Lifecycle
Daily Git flow, the author's quality checklist on every PR, and how a release is cut, frozen, and shipped.

## Slide 3
SPRINT DAY 1
Each developer picks a Jira ticket
Scope is owned the moment the sprint opens — every engineer leaves planning with a ticket in progress.
DURING THE SPRINT
Build, review & integrate
Work flows through feature branches and pull requests against develop (covered in the next pillars).
SPRINT END
Developer demos the changes
Whoever built it, shows it — a live demo of the delivered increment to the team and stakeholders.
From Day 1 ticket to sprint-end demo

## Slide 4
The golden rules of our branches
main
= Production
main always reflects exactly what is live in production. If it is on main, it is shipped.
release/*
= UAT
The active release branch reflects the code currently under test in UAT — nothing more, nothing less.
Protected
No deletions
No one has permission to delete main or develop. Both are protected from force-push and force-delete.

## Slide 5
PILLAR 02 · BRANCH MODEL
How code flows through branches
feature/*
Where each engineer builds
LOCAL / DEV
develop
Latest integrated team code
INTEGRATION
release
Deployed by Jules / Harness
UAT
main
Live, shipped code
PRODUCTION
Reading the ladder
Each step down = a promotion. Code earns its way forward — never the reverse.
develop is the team's truth. All feature work merges here first, via PR.
release/<date> is cut from develop and is the only branch deployed to UAT.
main is the destination. After a successful prod release, the release branch merges back into main.

## Slide 6
PILLAR 03 · GIT LIFECYCLE
The daily development flow
1
Start from develop
When a project or sprint begins, pull the latest code from the develop branch.
2
Branch off
Each developer creates their own feature branch and works only on that branch.
3
Check in daily (WIP)
At end of day, push your in-progress feature branch — never risk a day's work to a system crash.
4
Raise PR to develop
Once the feature is complete, open a pull request from your feature branch into develop.

## Slide 7
PILLAR 03 · PULL REQUEST QUALITY GATES
Raising a PR — the author's checklist
Before a pull request to develop is ready for review, the author owns all of the following:
Resolve all SonarQube issues
No outstanding code-smell or reliability issues on the new code.
Fix security vulnerabilities
Every flagged vulnerability is remediated before review.
Rebase on latest develop
Rebase on top of the newest develop and resolve all merge conflicts.
Hit coverage targets
New code above 90%, existing code maintained above 80%.
COVERAGE GATES
>90%
New code
>80%
Existing code
PR description
Attach a screenshot of the Sonar dashboard showing a clean status.
Reviewers check the Sonar statistics first, then review the code.

## Slide 8
PILLAR 03 · RELEASE & DEPLOYMENT
Cutting, freezing & shipping a release
STEP 1
Cut the release branch
After the approved PR merges to develop, cut a dated release branch.
release/10-june-2026
STEP 2
Deploy to UAT
The Jules / Harness pipeline deploys only the release branch to the UAT environment.
STEP 3
Code freeze
Two days before production, the release branch is locked — no further commits are allowed.
STEP 4
Ship & merge back
Push the release to production; once verified healthy, merge the release branch back into main.
Code freeze is a hard stop. From 2 days before the production release, no one commits to the release branch until it has shipped.

## Slide 9
IN SUMMARY
Principles to remember
main is sacred
It always mirrors production. Only verified releases merge back in.
Protected by default
main and develop can never be deleted or force-pushed.
Quality gates are non-negotiable
Sonar clean, zero vulnerabilities, coverage met — every PR, every time.
Check in daily
End-of-day WIP pushes mean a crashed laptop never costs a day's work.
One release branch → UAT
Only release/<date> is deployed to UAT by Jules / Harness.
Freeze, ship, merge back
Lock 2 days out, promote to prod, then merge the release into main.